🌏 IndiGate Complete Vibe Coding Guide India × Japan Talent Platform · End-to-End Build Prepared for Abhishek · Indobox Inc · Hyderabad Use with: Cursor AI · Windsurf · Claude Code · Any AI Coding Tool 10 Milestones · All Fixes Included · Production-Ready

📋 HOW TO USE THIS GUIDE Read this before starting any milestone

| RULE 1 | Paste the MASTER CONTEXT block at the TOP of every single AI prompt — every milestone. |
| --- | --- |

| RULE 2 | Do milestones in order. Each one builds on the previous. Do not skip ahead. |
| --- | --- |

| RULE 3 | After each milestone: run npm run build and fix all errors before moving on. |
| --- | --- |

| RULE 4 | The original 10-milestone plan had 5 blocking bugs and 5 missing features. ALL are fixed here. |
| --- | --- |

## What Changed vs the Original Plan

This guide is the original 10-milestone plan + all identified fixes merged in. You do not need the original document anymore.

| Issue | Severity | Fixed In |
| --- | --- | --- |
| shadcn/ui init missing | 🔴 App crashes immediately | Milestone 1 |
| UploadThing router missing | 🔴 File uploads fail silently | Milestone 4 |
| Supabase dual connection strings | 🔴 Production deploy breaks | Milestone 1 |
| next/image remote patterns | 🔴 All images throw errors | Milestone 2 |
| Middleware conflict (intl + auth) | 🔴 All routes break in M8 | Milestone 8 |
| Email verification missing | 🟡 isVerified field unused | Milestone 3 |
| Password reset missing | 🟡 Placeholder never built | Milestone 3 |
| Saved jobs dead UI | 🟡 Bookmark icon does nothing | Milestone 4 |
| Static pages not migrated | 🟡 Pages go 404 in M8 | Milestone 8 |
| Privacy/Terms pages | 🟡 Footer links go 404 | Milestone 9 |

⚡ MASTER CONTEXT Paste this at the top of EVERY milestone prompt

| CRITICAL | This block goes at the very start of every prompt you give your AI tool. Do not skip it, even for later milestones. |
| --- | --- |

Copy everything in the box below:

Project: IndiGate — India-Japan cross-border talent platform

Live site: indigate.work (already deployed Next.js site)

Company: Indobox Inc, Hyderabad, India

TECH STACK (use exactly this):

- Framework: Next.js 14 with App Router and TypeScript

- Styling: Tailwind CSS + shadcn/ui components

- Database: PostgreSQL on Supabase

- ORM: Prisma (with dual connection strings for Supabase)

- Auth: NextAuth.js v5 (beta) with Prisma adapter

- File storage: UploadThing (for resumes, logos)

- Email: Resend with React Email templates

- Forms: React Hook Form + Zod validation

- i18n: next-intl (English + Japanese)

- Deployment: Vercel

BUSINESS CONTEXT:

- IndiGate connects Indian professionals to Japanese companies

- 3 user roles: CANDIDATE, COMPANY, ADMIN

- Candidates: register, profile, upload resume, apply to jobs

- Companies: register (need admin approval), post jobs, review applicants

- Admin (Indobox team): manages everything from /admin panel

- Platform is bilingual: English and Japanese

CURRENT STATE:

- Static Next.js site with hardcoded content at indigate.work

- Jobs page has 3 hardcoded listings

- No user accounts, no database, no backend

- We are upgrading this to a full-stack platform

- Do NOT break existing pages — extend them

CODE STYLE:

- TypeScript strict mode, no 'any' types

- Server components by default, 'use client' only when needed

- All API routes: proper HTTP status codes + error handling

- Every form: loading states + field-level error messages

- Mobile-first responsive design

🗺️ MILESTONE OVERVIEW All 10 milestones with fixes — do them in order

| M1 2–3 hrs | Project Setup & Database Schema Install all packages (incl. shadcn init), Prisma schema, seed data, shadcn components, security headers 🔴 BLOCKER FIXED |
| --- | --- |

| M2 2–3 hrs | Dynamic Jobs API + Jobs Page Jobs from DB, filters, job cards, job detail page. Adds next/image remote patterns fix. 🔴 BLOCKER FIXED |
| --- | --- |

| M3 4–5 hrs | Authentication System Register, login, roles. Adds email verification + password reset (were placeholders). 🆕 NEW |
| --- | --- |

| M4 4–5 hrs | Candidate Portal Profile, resume upload (UploadThing router fix included), apply to jobs, saved jobs wired up. 🔴 BLOCKER FIXED |
| --- | --- |

| M5 3–4 hrs | Company Portal Post jobs, manage applicants, hiring pipeline, company profile. ✅ COMPLETE |
| --- | --- |

| M6 4–5 hrs | Admin Panel Full /admin — users, jobs, companies, applications, charts, CSV export. ✅ COMPLETE |
| --- | --- |

| M7 2–3 hrs | Email Notifications Resend + React Email templates for every action. In-app notification bell. ✅ COMPLETE |
| --- | --- |

| M8 3–4 hrs | Japanese Language (i18n) Full EN/JA support. Fixes middleware conflict — chains next-intl + NextAuth correctly. 🔴 BLOCKER FIXED |
| --- | --- |

| M9 2–3 hrs | Home Page Upgrade + SEO Live stats, testimonials, contact form, Privacy/Terms pages, sitemap, robots.txt. 🆕 NEW |
| --- | --- |

| M10 2–3 hrs | Final Polish & Production Deploy Security audit, mobile pass, error pages, Vercel deploy, DNS, smoke test. ✅ COMPLETE |
| --- | --- |

📦 MILESTONE 1 — Project Setup & Database Schema Goal: Packages, shadcn/ui, Prisma schema, seed data · Time: 2–3 hours

| FIX INCLUDED | shadcn/ui init + Supabase dual connection strings — both missing from original plan. Both are here. |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 1: Project setup and database schema

| S1 | Install all required packages npm install prisma @prisma/client @auth/prisma-adapter next-auth@beta npm install bcryptjs zod react-hook-form @hookform/resolvers npm install resend @react-email/components @react-email/render npm install next-intl uploadthing @uploadthing/react npm install recharts lucide-react date-fns npm install -D @types/bcryptjs |
| --- | --- |

| S2 | Initialize shadcn/ui — REQUIRED, do not skip npx shadcn@latest init # When prompted: TypeScript=Yes, Style=Default, BaseColor=Slate, CSSvar=Yes # Then add all components needed across milestones: npx shadcn@latest add button input dialog sheet toast badge npx shadcn@latest add select textarea dropdown-menu avatar npx shadcn@latest add table tabs card label separator npx shadcn@latest add progress skeleton alert popover WHY; All milestone prompts import from '@/components/ui/...'. Without this init step, every import crashes.. |
| --- | --- |

| S3 | Initialize Prisma npx prisma init --datasource-provider postgresql |
| --- | --- |

| S4 | Update prisma/schema.prisma with dual connection strings CRITICAL; Supabase needs TWO connection strings. DATABASE_URL uses port 6543 (pooled). DIRECT_URL uses port 5432 (migrations). Without both, Vercel deploys fail.. datasource db { provider = "postgresql" url = env("DATABASE_URL") // port 6543 — pooled, for runtime directUrl = env("DIRECT_URL") // port 5432 — direct, for migrations } generator client { provider = "prisma-client-js" } |
| --- | --- |

| S5 | Add all Prisma models (complete schema) Add these models to schema.prisma after the datasource/generator blocks: enum Role { CANDIDATE COMPANY ADMIN } enum JLPTLevel { N1 N2 N3 N4 N5 NONE } enum JobType { FULL_TIME PART_TIME INTERNSHIP CONTRACT } enum SalaryType { HOURLY MONTHLY YEARLY } enum ApplicationStatus { APPLIED SHORTLISTED INTERVIEWED OFFERED REJECTED WITHDRAWN } model User { id String @id @default(cuid()) email String @unique passwordHash String? role Role @default(CANDIDATE) isVerified Boolean @default(false) verifyToken String? @unique // NEW: for email verification resetToken String? @unique // NEW: for password reset resetTokenExp DateTime? // NEW: token expiry createdAt DateTime @default(now()) updatedAt DateTime @updatedAt candidate CandidateProfile? company CompanyProfile? notifications Notification[] } model CandidateProfile { id String @id @default(cuid()) userId String @unique user User @relation(fields: [userId], references: [id], onDelete: Cascade) fullName String phone String? bio String? location String? photoUrl String? linkedinUrl String? jlptLevel JLPTLevel @default(NONE) skills String[] resumeUrl String? experienceYears Int @default(0) education Json? savedJobIds String[] @default([]) // NEW: for bookmarked jobs createdAt DateTime @default(now()) updatedAt DateTime @updatedAt applications Application[] } model CompanyProfile { id String @id @default(cuid()) userId String @unique user User @relation(fields: [userId], references: [id], onDelete: Cascade) companyName String industry String? locationJapan String? description String? logoUrl String? website String? employeeCount String? isApproved Boolean @default(false) approvedAt DateTime? createdAt DateTime @default(now()) updatedAt DateTime @updatedAt jobs Job[] } model Job { id String @id @default(cuid()) companyId String company CompanyProfile @relation(fields: [companyId], references: [id], onDelete: Cascade) title String titleJa String? description String descriptionJa String? location String jobType JobType @default(FULL_TIME) jlptRequired JLPTLevel @default(NONE) salaryMin Int? salaryMax Int? salaryType SalaryType @default(HOURLY) currency String @default("JPY") skillsRequired String[] isActive Boolean @default(true) deadline DateTime? postedAt DateTime @default(now()) updatedAt DateTime @updatedAt applications Application[] @@index([isActive, postedAt]) @@index([companyId]) } model Application { id String @id @default(cuid()) candidateId String candidate CandidateProfile @relation(fields: [candidateId], references: [id], onDelete: Cascade) jobId String job Job @relation(fields: [jobId], references: [id], onDelete: Cascade) status ApplicationStatus @default(APPLIED) coverNote String? resumeUrlSnapshot String? notes String? appliedAt DateTime @default(now()) updatedAt DateTime @updatedAt @@unique([candidateId, jobId]) @@index([jobId]) @@index([candidateId]) } model Notification { id String @id @default(cuid()) userId String user User @relation(fields: [userId], references: [id], onDelete: Cascade) title String message String link String? isRead Boolean @default(false) createdAt DateTime @default(now()) @@index([userId, isRead]) } model Testimonial { id String @id @default(cuid()) name String role String company String? content String contentJa String? photoUrl String? isActive Boolean @default(true) order Int @default(0) createdAt DateTime @default(now()) } model ContactSubmission { id String @id @default(cuid()) fullName String email String userType String message String createdAt DateTime @default(now()) } |
| --- | --- |

| S6 | Create .env.local DATABASE_URL="postgresql://[user]:[password]@[host]:6543/[db]?pgbouncer=true" DIRECT_URL="postgresql://[user]:[password]@[host]:5432/[db]" NEXTAUTH_SECRET="generate-with: openssl rand -base64 32" NEXTAUTH_URL="http://localhost:3000" NEXT_PUBLIC_APP_URL="http://localhost:3000" RESEND_API_KEY="" UPLOADTHING_SECRET="" UPLOADTHING_APP_ID="" TIP; Get both Supabase URLs from: Project Settings → Database → Connection string. Choose 'Transaction' for port 6543 and 'Direct' for port 5432.. |
| --- | --- |

| S7 | Create lib/prisma.ts (singleton client) import { PrismaClient } from '@prisma/client' const globalForPrisma = globalThis as unknown as { prisma: PrismaClient } export const prisma = globalForPrisma.prisma ¦¦ new PrismaClient() if (process.env.NODE_ENV !== 'production') globalForPrisma.prisma = prisma |
| --- | --- |

| S8 | Create prisma/seed.ts Seed creates: 1 admin user, 1 company (Tamana Electronics), 3 existing jobs matching the live site. import { PrismaClient } from '@prisma/client' import bcrypt from 'bcryptjs' const prisma = new PrismaClient() async function main() { const adminHash = await bcrypt.hash('Admin@123!', 12) const admin = await prisma.user.upsert({ where: { email: 'admin@indigate.work' }, update: {}, create: { email: 'admin@indigate.work', passwordHash: adminHash, role: 'ADMIN', isVerified: true } }) const companyUser = await prisma.user.upsert({ where: { email: 'tamana@indigate.work' }, update: {}, create: { email: 'tamana@indigate.work', passwordHash: await bcrypt.hash('Company@123!', 12), role: 'COMPANY', isVerified: true } }) const company = await prisma.companyProfile.upsert({ where: { userId: companyUser.id }, update: {}, create: { userId: companyUser.id, companyName: 'Tamana Electronics', locationJapan: 'Tamana City, Kumamoto', isApproved: true } }) // Seed 3 existing jobs const jobs = [ { title: 'Administrative & Interpreter Staff', jlptRequired: 'N2', salaryMin: 1200, salaryType: 'HOURLY', location: 'Tamana City, Kumamoto, Japan', description: 'Administrative support and interpretation services...' }, { title: 'Inspection Staff – Trainer / Supervisor', jlptRequired: 'N3', salaryMin: 1200, salaryType: 'HOURLY', location: 'Tamana City, Kumamoto, Japan', description: 'Train and supervise inspection teams...' }, { title: 'Semiconductor PCB Inspection Staff', jlptRequired: 'N3', salaryMin: 1100, salaryMax: 1200, salaryType: 'HOURLY', location: 'Tamana City, Kumamoto, Japan', description: 'Inspect semiconductor PCBs for quality control...' }, ] for (const job of jobs) { await prisma.job.create({ data: { ...job, companyId: company.id } }) } console.log('Seed complete') } main().catch(console.error).finally(() => prisma.$disconnect()) |
| --- | --- |

| S9 | Add seed script to package.json, then run everything // In package.json, add: "prisma": { "seed": "ts-node --compiler-options {\"module\":\"CommonJS\"} prisma/seed.ts" } // Then run: npx prisma db push npx prisma db seed npx prisma studio // verify tables + data |
| --- | --- |

| ✅ DONE | Milestone 1 complete when: Prisma Studio shows all tables, 3 jobs are seeded, shadcn components import without error. |
| --- | --- |

🔍 MILESTONE 2 — Dynamic Jobs API + Jobs Page Goal: Jobs from database, filters, job detail page · Time: 2–3 hours

| FIX INCLUDED | next/image remote patterns for Supabase/UploadThing domains — added to next.config.ts in Step 1. |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 2: Jobs API routes and dynamic jobs page. Milestone 1 is complete.

| S1 | Update next.config.ts — add image remote patterns import type { NextConfig } from 'next' const nextConfig: NextConfig = { images: { remotePatterns: [ { protocol: 'https', hostname: '*.supabase.co' }, { protocol: 'https', hostname: '*.uploadthing.com' }, { protocol: 'https', hostname: 'utfs.io' }, ], }, } export default nextConfig |
| --- | --- |

| S2 | Create app/api/jobs/route.ts (GET list + POST create) - GET /api/jobs: page, limit, search, location, jobType, jlptLevel, salaryMin, salaryMax - Returns: { jobs, total, page, totalPages } — jobs include company name + logo - Only isActive=true, sorted by postedAt DESC - POST /api/jobs: auth required, role=COMPANY, company must be approved |
| --- | --- |

| S3 | Create app/api/jobs/[id]/route.ts - GET: single job with company details + application count - PUT: update job (only the company that posted it, or ADMIN) - DELETE: soft delete — set isActive=false (owner or ADMIN only) |
| --- | --- |

| S4 | Create app/api/jobs/stats/route.ts (public endpoint) // Returns live counts for homepage stats section { jobCount, candidateCount, companyCount, placementCount } |
| --- | --- |

| S5 | Update app/jobs/page.tsx to be a Server Component - Read searchParams from props - Fetch jobs from /api/jobs with those params - Render JobFilters + job cards grid |
| --- | --- |

| S6 | Create app/jobs/_components/JobFilters.tsx (Client Component) - Search bar with magnifier icon - Location dropdown, Job Type dropdown, JLPT Level dropdown - Each filter change updates URL search params via useRouter - 'Clear filters' button appears when any filter is active - Shows 'X jobs found' count |
| --- | --- |

| S7 | Create components/jobs/JobCard.tsx - Company logo (or initials circle fallback) - Job title (link to /jobs/[id]), company name, location with pin icon - JLPT badge: N1=purple, N2=blue, N3=green - Salary display: ¥1,200/hour - Posted date using date-fns ('2 days ago') - Bookmark icon — reads/writes savedJobIds via API (wire it up, don't leave as dead UI) - 'More Details' ghost button + 'Apply' primary button |
| --- | --- |

| S8 | Create app/jobs/[id]/page.tsx (job detail page) - Left 2/3: title, full description, skills tags, requirements - Right 1/3: sticky card with salary, JLPT, type, deadline, company info, Apply button - Breadcrumb + back button - Related jobs at bottom (same company or JLPT, limit 3) - If not found: 404 message |
| --- | --- |

| S9 | Update home page jobs section - Replace static '60+ Job Offers' stat with live count from /api/jobs/stats (revalidate: 300) - Add 'Featured Jobs' section — latest 3 active jobs (revalidate: 3600) |
| --- | --- |

| ✅ DONE | Milestone 2 complete when: Adding a job to DB via Prisma Studio immediately shows on /jobs. All images load without Next.js errors. |
| --- | --- |

🔐 MILESTONE 3 — Authentication System Goal: Register, login, email verification, password reset · Time: 4–5 hours

| NEW ADDITIONS | Email verification flow + full password reset flow — both were placeholders/missing in the original plan. Both are now fully specified. |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 3: Full authentication. Milestones 1 and 2 are complete.

| S1 | Create auth.ts at project root - NextAuth v5 with Prisma adapter + Credentials provider - Sign in: find user by email, compare password with bcrypt, reject if !isVerified - JWT strategy — add user.id and user.role to token in jwt() callback - session() callback: expose token.id and token.role on session.user - Create types/next-auth.d.ts to augment Session type |
| --- | --- |

| S2 | Create app/api/auth/[...nextauth]/route.ts export { GET, POST } from '@/auth' |
| --- | --- |

| S3 | Create middleware.ts — auth only (i18n is added in Milestone 8) import { auth } from '@/auth' import { NextResponse } from 'next/server' import type { NextRequest } from 'next/server' const publicRoutes = ['/', '/jobs', '/services', '/about', '/contact', '/candidates', '/companies', '/login', '/register', '/verify-email', '/forgot-password', '/reset-password'] export default auth((req) => { const { pathname } = req.nextUrl const session = req.auth const isPublic = publicRoutes.some(r => pathname.startsWith(r)) ¦¦ pathname.startsWith('/api/auth') ¦¦ pathname.startsWith('/api/jobs') ¦¦ pathname.startsWith('/api/contact') ¦¦ pathname.startsWith('/api/stats') if (!session && !isPublic) { return NextResponse.redirect( new URL(`/login?callbackUrl=${pathname}`, req.url)) } if (session?.user.role === 'COMPANY' && pathname.startsWith('/dashboard')) { return NextResponse.redirect(new URL('/company/dashboard', req.url)) } if (session?.user.role === 'CANDIDATE' && pathname.startsWith('/company')) { return NextResponse.redirect(new URL('/dashboard', req.url)) } if (pathname.startsWith('/admin') && session?.user.role !== 'ADMIN') { return NextResponse.redirect(new URL('/', req.url)) } }) export const config = { matcher: ['/((?!_next/static¦_next/image¦favicon.ico¦.*\..*).*)'], } |
| --- | --- |

| S4 | Create login page: app/(auth)/login/page.tsx - Centered card, IndiGate logo, email + password (show/hide toggle) - Loading spinner on submit, field-level error messages - 'Forgot password?' link → /forgot-password - On success: redirect to callbackUrl or role-based dashboard |
| --- | --- |

| S5 | Create register page: app/(auth)/register/page.tsx - Step 1: Role selection — large illustrated cards (Candidate / Company) - Step 2a Candidate: Full name, Email, Password, Confirm password, JLPT, Phone - Step 2b Company: Company name, Contact name, Email, Password, Industry, Japan location, Website. Note: 'Account reviewed within 24 hours' - Password validation: min 8 chars, 1 uppercase, 1 number, passwords match |
| --- | --- |

| S6 | Create app/api/auth/register/route.ts (POST) - Validate with Zod, check email uniqueness (return 409 if exists) - Hash password with bcrypt (12 rounds) - Generate verifyToken (crypto.randomUUID()) - Create User + CandidateProfile or CompanyProfile in a transaction - CANDIDATE: send WelcomeCandidate email with verification link - COMPANY: send WelcomeCompany to company + AdminNewCompany to admin@indigate.work - Return 201 |
| --- | --- |

| S7 | Create email verification flow app/api/auth/verify-email/route.ts (GET — token in query param): - Find user by verifyToken - If not found or expired: return error page - Set isVerified=true, clear verifyToken - Redirect to /login?verified=true app/(auth)/verify-email/page.tsx: - Show: 'Check your email — we sent a verification link' - Resend link button → POST /api/auth/resend-verification app/api/auth/resend-verification/route.ts (POST): - Find user by email, ensure not already verified - Generate new verifyToken, send verification email again |
| --- | --- |

| S8 | Create password reset flow app/(auth)/forgot-password/page.tsx: - Email input form → POST /api/auth/forgot-password - Show 'If that email exists, we sent a reset link' (always, for security) app/api/auth/forgot-password/route.ts (POST): - Find user by email - Generate resetToken + resetTokenExp (now + 1 hour) - Send PasswordReset email with link: /reset-password?token=[token] app/(auth)/reset-password/page.tsx: - Read token from query param - New password + confirm password fields - Submit → POST /api/auth/reset-password app/api/auth/reset-password/route.ts (POST): - Find user by resetToken where resetTokenExp > now - Hash new password, clear resetToken and resetTokenExp - Redirect to /login?reset=true |
| --- | --- |

| S9 | Update Navbar with session-aware UI - useSession() from next-auth/react - If session: avatar dropdown with role-based menu items - CANDIDATE: My Dashboard → /dashboard, My Applications, Profile, Sign out - COMPANY: Company Dashboard → /company/dashboard, Post a Job, Sign out - ADMIN: Admin Panel → /admin, Sign out - If no session: Sign in + Register buttons |
| --- | --- |

| S10 | Create components/auth/AuthProvider.tsx - Wrap app in SessionProvider from next-auth/react - Add to root layout.tsx |
| --- | --- |

| ✅ DONE | Milestone 3 complete when: Register → receive verification email → click link → login works. Forgot password flow sends reset email and new password works. |
| --- | --- |

👤 MILESTONE 4 — Candidate Portal Goal: Profile, resume upload, job applications, saved jobs · Time: 4–5 hours

| FIX INCLUDED | UploadThing file router (core.ts + route.ts) — was missing entirely. Saved jobs now wired to API (not dead UI). |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 4: Candidate dashboard, profile, UploadThing resume upload, applications, saved jobs. Milestones 1–3 complete.

| S1 | Create UploadThing file router — REQUIRED before any file upload WHY; Without this, all file upload buttons fail silently. This is the server-side router that UploadThing needs.. Create app/api/uploadthing/core.ts: import { createUploadthing, type FileRouter } from 'uploadthing/next' import { auth } from '@/auth' const f = createUploadthing() export const ourFileRouter = { // Resume upload — PDF only, max 5MB resumeUploader: f({ pdf: { maxFileSize: '5MB' } }) .middleware(async () => { const session = await auth() if (!session?.user) throw new Error('Unauthorized') if (session.user.role !== 'CANDIDATE') throw new Error('Forbidden') return { userId: session.user.id } }) .onUploadComplete(async ({ metadata, file }) => { // Save resumeUrl to candidate profile await prisma.candidateProfile.update({ where: { userId: metadata.userId }, data: { resumeUrl: file.url } }) }), // Company logo upload — images only, max 2MB logoUploader: f({ image: { maxFileSize: '2MB' } }) .middleware(async () => { const session = await auth() if (!session?.user) throw new Error('Unauthorized') if (session.user.role !== 'COMPANY') throw new Error('Forbidden') return { userId: session.user.id } }) .onUploadComplete(async ({ metadata, file }) => { await prisma.companyProfile.update({ where: { userId: metadata.userId }, data: { logoUrl: file.url } }) }), } satisfies FileRouter export type OurFileRouter = typeof ourFileRouter Create app/api/uploadthing/route.ts: import { createRouteHandler } from 'uploadthing/next' import { ourFileRouter } from './core' export const { GET, POST } = createRouteHandler({ router: ourFileRouter }) |
| --- | --- |

| S2 | Create app/dashboard/layout.tsx - Protected: redirect to /login if not CANDIDATE - Sidebar: Dashboard, My Applications, My Profile, Resume, Saved Jobs, Browse Jobs link - Mobile: collapsible drawer sidebar - Top bar: 'Welcome back, [First Name]' |
| --- | --- |

| S3 | Create app/dashboard/page.tsx - 4 metric cards: Applications Sent, Shortlisted, Interviews, Offers - Profile completion banner with progress bar if incomplete - Recent Applications: last 5 with status badges |
| --- | --- |

| S4 | Create app/dashboard/profile/page.tsx - Section 1: Basic Info (name, phone, location, bio, LinkedIn, experience) - Section 2: Japan Readiness (JLPT level, skills tag input) - Section 3: Education (dynamic list — add/remove entries) - Save → PUT /api/candidates/me — success toast on save |
| --- | --- |

| S5 | Create app/dashboard/resume/page.tsx - Show current resume status (filename, upload date, preview/download) - Drag-and-drop zone using UploadThing (use the resumeUploader endpoint) - PDF only, max 5MB — validate on client AND enforce on server via UploadThing - Show upload progress bar - 'Replace' button to upload a new file |
| --- | --- |

| S6 | Create app/dashboard/saved/page.tsx — Saved Jobs (not dead UI) - Fetch candidateProfile.savedJobIds, then fetch those jobs from DB - Display using same JobCard component - Empty state: 'No saved jobs yet. Browse jobs and click the bookmark icon.' |
| --- | --- |

| S7 | Create all candidate API routes app/api/candidates/me/route.ts: - GET: full profile (user + candidateProfile) - PUT: update all profile fields app/api/candidates/me/saved-jobs/route.ts: - POST { jobId }: add to savedJobIds array - DELETE { jobId }: remove from savedJobIds array - GET: return saved jobs with full job details app/api/applications/route.ts: - POST: create application (check: job active, deadline not passed, not already applied, has resume) - On success: create Notification for company, snapshot resumeUrl - GET: list current candidate's applications with job + company details app/api/applications/[id]/route.ts: - GET: single application (applicant or ADMIN only) - DELETE: withdraw — set status=WITHDRAWN (only if currently APPLIED) |
| --- | --- |

| S8 | Create app/dashboard/applications/page.tsx - Filter tabs: All / Applied / Shortlisted / Interviewed / Offered / Rejected - Application cards: company logo, job title, location, salary, applied date, status badge - Withdraw button (only if status=APPLIED) - Empty state with link to /jobs |
| --- | --- |

| S9 | Update Apply button on job detail page - Not logged in → redirect to /login?callbackUrl=/jobs/[id] - Already applied → show 'Applied on [date]' disabled badge - No resume → warning 'Upload your resume first' with link - Otherwise → Apply modal with cover note textarea + resume confirmation - COMPANY/ADMIN → hide apply button |
| --- | --- |

| ✅ DONE | Milestone 4 complete when: Candidate can upload a PDF resume, apply to a job, see it in Applications tab, and bookmark jobs that persist in Saved Jobs. |
| --- | --- |

🏢 MILESTONE 5 — Company Portal Goal: Post jobs, manage applicants, hiring pipeline · Time: 3–4 hours

| STATUS | Original plan was complete for this milestone. No fixes needed. |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 5: Company dashboard — post jobs, manage applicants. Milestones 1–4 complete.

| S1 | Create app/company/layout.tsx - Protected: role must be COMPANY - If isApproved=false: full-page 'Pending Approval' state (sidebar disabled) - If isApproved=true: sidebar with Dashboard, My Jobs, Post New Job, Company Profile |
| --- | --- |

| S2 | Create app/company/dashboard/page.tsx - 4 metric cards: Active Jobs, Total Applications, Shortlisted, Offers Extended - Quick actions: Post New Job + View All Applicants buttons - Recent applicants table (last 10): candidate name, job, JLPT, date, status, action - Active jobs list: title, application count, days remaining |
| --- | --- |

| S3 | Create app/company/jobs/page.tsx - Table: Title, Location, JLPT, Applications, Status toggle, Posted date, Actions - Status toggle: Active / Paused (PATCH /api/jobs/[id]) - Actions: Edit, View applicants, Delete (with confirm dialog) - 'Post New Job' button top right |
| --- | --- |

| S4 | Create Post Job form: app/company/jobs/new/page.tsx - Fields: Title*, Description* (markdown, min 100 chars), Location*, Job type*, JLPT required*, Salary min/max, Salary type, Skills (tag input), Deadline (date picker) - Submit → POST /api/jobs → redirect to /company/jobs/[id]/applicants on success |
| --- | --- |

| S5 | Create app/company/jobs/[id]/applicants/page.tsx - Filter tabs by status - Table: Candidate name, JLPT, Experience, Skills preview, Applied date, Status dropdown, Actions - Inline status dropdown → PATCH /api/applications/[id]/status - 'View Profile' → slide-over panel with full candidate info + resume download - Slide-over action buttons: Shortlist / Schedule Interview / Make Offer / Reject |
| --- | --- |

| S6 | Create app/api/applications/[id]/status/route.ts (PATCH) - Auth: COMPANY (owns the job) or ADMIN - Update status, create Notification for candidate with status-specific message - Trigger StatusUpdate email via Resend |
| --- | --- |

| S7 | Create app/company/profile/page.tsx + app/api/companies/me/route.ts - Edit: company name, industry, description, Japan location, employee count, website - Logo upload using UploadThing logoUploader endpoint (from Milestone 4 file router) |
| --- | --- |

| ✅ DONE | Milestone 5 complete when: Company can post a job, see it in /jobs, view applicants, and change statuses which notify candidates. |
| --- | --- |

⚙️ MILESTONE 6 — Admin Panel Goal: Full /admin — manage everything · Time: 4–5 hours

| STATUS | Original plan was complete for this milestone. No fixes needed. |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 6: Full admin panel at /admin. Milestones 1–5 complete.

| S1 | Create app/admin/layout.tsx - Hard block: role must be ADMIN — no fallback - Fixed left sidebar: Dashboard, Jobs, Candidates, Companies, Applications, Testimonials, Settings, Logout - Main content area + top bar with admin user name |
| --- | --- |

| S2 | Create app/admin/page.tsx (overview dashboard) - 6 metric cards: Candidates, Companies (+ pending count), Active Jobs, Total Applications, This Month, Placements - LineChart (recharts): Applications per week — last 8 weeks - PieChart: Applications by status - Pending Company Approvals table: Approve / Reject buttons - Recent Applications table (last 10) |
| --- | --- |

| S3–S7 | Create all admin pages - /admin/jobs — search/filter, toggle active, delete, add job button - /admin/candidates — search by name/email, filter by JLPT, export CSV - /admin/companies — filter by approval, Approve/Reject/Suspend actions - /admin/applications — filter by status/date/company, bulk status update - /admin/testimonials — CRUD: list, add, edit, delete, toggle active |
| --- | --- |

| S8 | Create all admin API routes - GET /api/admin/stats — all counts for dashboard cards - GET /api/admin/stats/applications-over-time — weekly counts, last 8 weeks - PATCH /api/admin/companies/[id]/approve — set isApproved, send email, notify - GET /api/admin/users — paginated, search by email, filter by role (exclude passwordHash!) - GET /api/admin/export/candidates — CSV download - CRUD /api/admin/testimonials and /api/admin/testimonials/[id] |
| --- | --- |

| S9 | Create reusable admin components - components/admin/DataTable.tsx — sortable, paginated, searchable, exportable - components/admin/StatsCard.tsx — metric with title, value, subtitle, trend - components/admin/ConfirmDialog.tsx — 'Are you sure?' modal - components/admin/SlideOver.tsx — right-side drawer for detail views |
| --- | --- |

| ✅ DONE | Milestone 6 complete when: Admin can log in, approve a company, see all applications on charts, and export candidate CSV. |
| --- | --- |

📧 MILESTONE 7 — Email Notifications Goal: Automatic emails for every action · Time: 2–3 hours

| STATUS | Original plan was complete. Added two templates: PasswordReset and EmailVerification. |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 7: Email system with Resend and React Email. Milestones 1–6 complete. RESEND_API_KEY is set.

| S1 | Create lib/email.ts import { Resend } from 'resend' const resend = new Resend(process.env.RESEND_API_KEY) export async function sendEmail({ to, subject, react }: { to: string; subject: string; react: React.ReactElement }) { const { data, error } = await resend.emails.send({ from: 'IndiGate <noreply@indigate.work>', to, subject, react, }) if (error) console.error('Email error:', error) return { data, error } } |
| --- | --- |

| S2 | Create all email templates in /emails folder All templates: IndiGate logo (text), red/white/navy colors, mobile-responsive, professional. - emails/WelcomeCandidate.tsx — props: { name, verifyUrl } — Welcome + verification link - emails/EmailVerification.tsx — props: { name, verifyUrl } — standalone verify email - emails/WelcomeCompany.tsx — props: { companyName, contactName } — Under review notice - emails/CompanyApproved.tsx — props: { companyName, contactName, dashboardUrl } - emails/ApplicationSubmitted.tsx — props: { candidateName, jobTitle, companyName, applicationUrl } - emails/StatusUpdate.tsx — props: { candidateName, jobTitle, companyName, status, message, dashboardUrl } — subject varies by status - emails/NewApplicantAlert.tsx — props: { companyName, jobTitle, candidateName, jlptLevel, applicantsUrl } - emails/AdminNewCompany.tsx — props: { companyName, contactEmail, industry, adminUrl } - emails/PasswordReset.tsx — props: { name, resetUrl } — reset link with 1-hour expiry warning |
| --- | --- |

| S3 | Wire emails to triggers - Register (CANDIDATE): WelcomeCandidate with verifyUrl - Register (COMPANY): WelcomeCompany to company + AdminNewCompany to admin@indigate.work - Verify email route: on success, no additional email needed - Forgot password route: PasswordReset email - Company approved: CompanyApproved email - Application submitted: ApplicationSubmitted to candidate + NewApplicantAlert to company - Status updated: StatusUpdate to candidate |
| --- | --- |

| S4–S7 | In-app notification bell - GET /api/notifications — last 20 notifications, include unreadCount - PATCH /api/notifications/[id]/read — mark single as read - POST /api/notifications/read-all — mark all read - components/NotificationBell.tsx — bell icon, unread badge, dropdown, poll every 60s |
| --- | --- |

| ✅ DONE | Milestone 7 complete when: Every action sends a professional email and the notification bell in the navbar shows unread count. |
| --- | --- |

🌐 MILESTONE 8 — Japanese Language (i18n) Goal: Full EN/JA bilingual support · Time: 3–4 hours

| CRITICAL FIX | Middleware conflict between next-intl and NextAuth — Step 1 fixes this FIRST before touching any routes. Do not skip. |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 8: Full bilingual support with next-intl. Milestones 1–7 complete.

| S1 | FIRST: Fix middleware.ts to chain next-intl + NextAuth — do this before anything else WHY; Adding next-intl middleware AFTER NextAuth middleware breaks all protected routes. The fix: one unified middleware that handles both.. // middleware.ts — REPLACE the entire file with this import createIntlMiddleware from 'next-intl/middleware' import { auth } from '@/auth' import { routing } from './i18n/routing' import { NextResponse } from 'next/server' import type { NextRequest } from 'next/server' const intlMiddleware = createIntlMiddleware(routing) const protectedPatterns = [ { pattern: /\/dashboard/, role: 'CANDIDATE' }, { pattern: /\/company/, role: 'COMPANY' }, { pattern: /\/admin/, role: 'ADMIN' }, ] export default auth(async (req: NextRequest & { auth: any }) => { const { pathname } = req.nextUrl const session = req.auth // Strip locale prefix for role checks const pathWithoutLocale = pathname.replace(/^\/(en¦ja)/, '') ¦¦ '/' for (const { pattern, role } of protectedPatterns) { if (pattern.test(pathWithoutLocale)) { if (!session?.user) { const loginUrl = new URL('/login', req.url) loginUrl.searchParams.set('callbackUrl', pathname) return NextResponse.redirect(loginUrl) } if (session.user.role !== role && session.user.role !== 'ADMIN') { return NextResponse.redirect(new URL('/', req.url)) } } } // Let next-intl handle locale routing return intlMiddleware(req) }) export const config = { matcher: ['/((?!api¦_next/static¦_next/image¦favicon.ico¦.*\..*).*)'], } |
| --- | --- |

| S2 | Set up next-intl routing // i18n/routing.ts import { defineRouting } from 'next-intl/routing' export const routing = defineRouting({ locales: ['en', 'ja'], defaultLocale: 'en', }) // i18n/request.ts import { getRequestConfig } from 'next-intl/server' import { routing } from './routing' export default getRequestConfig(async ({ requestLocale }) => { const locale = (await requestLocale) ¦¦ routing.defaultLocale return { locale, messages: (await import(`../messages/${locale}.json`)).default } }) Update next.config.ts: import createNextIntlPlugin from 'next-intl/plugin' const withNextIntl = createNextIntlPlugin('./i18n/request.ts') export default withNextIntl({ /* existing config */ }) |
| --- | --- |

| S3 | Migrate routes to app/[locale]/ IMPORTANT; Copy static pages (services, about, candidates, companies, privacy, terms) FIRST. Verify they work. Then migrate auth + dashboard + company + admin routes.. - Copy app/services, app/about, app/candidates, app/companies, app/privacy, app/terms → app/[locale]/ - Move app/(auth)/ → app/[locale]/(auth)/ - Move app/jobs/ → app/[locale]/jobs/ - Move app/dashboard/ → app/[locale]/dashboard/ - Move app/company/ → app/[locale]/company/ - Move app/admin/ → app/[locale]/admin/ - Keep app/api/* outside [locale] — API routes need no locale - Update all internal Link hrefs to use next-intl's Link component |
| --- | --- |

| S4 | Create messages/en.json Include all strings organized by section: - nav: home, jobs, services, about, contact, forCandidates, forCompanies, signIn, register, dashboard, signOut - home: hero badge/title/subtitle/CTAs, stats labels, process steps, FAQ - jobs: title, search placeholder, filter labels, showing count, apply, moreDetails, noJobs, clearFilters - auth: login fields/errors, register role selection, form labels, validation messages - dashboard: welcome, stat labels, section headings - applicationStatus: APPLIED, SHORTLISTED, INTERVIEWED, OFFERED, REJECTED, WITHDRAWN - common: save, cancel, submit, loading, error, success, required, optional, viewAll, backTo |
| --- | --- |

| S5 | Create messages/ja.json with natural Japanese translations Key Japanese strings (use these, expand the rest): { "nav": { "home": "ホーム", "jobs": "求人", "services": "サービス", "about": "会社概要", "contact": "お問い合わせ", "forCandidates": "求職者の方", "forCompanies": "採用企業の方", "signIn": "ログイン", "register": "新規登録", "dashboard": "ダッシュボード", "signOut": "ログアウト" }, "home": { "hero": { "badge": "国際的な人材マッチングプラットフォーム", "title": "インドと日本の架け橋となる人材を", "subtitle": "優秀なインド人材と日本企業をつなぐプラットフォーム", "ctaCandidate": "求人を探す", "ctaCompany": "人材を採用する" } }, "jobs": { "title": "日本の求人情報", "search": "求人を検索...", "apply": "応募する", "moreDetails": "詳細を見る", "noJobs": "求人が見つかりませんでした" }, "applicationStatus": { "APPLIED": "応募済み", "SHORTLISTED": "書類選考通過", "INTERVIEWED": "面接", "OFFERED": "内定", "REJECTED": "不採用", "WITHDRAWN": "取り下げ" }, "common": { "save": "保存", "cancel": "キャンセル", "submit": "送信", "loading": "読み込み中...", "error": "エラーが発生しました", "success": "保存しました！" } } Translate ALL remaining keys from en.json into ja.json. Use natural Japanese — not machine-translated. |
| --- | --- |

| S6 | Update Navbar language switcher - Replace text toggle with locale-aware switcher using next-intl's useRouter + usePathname - Store preference in cookie (next-intl handles this with localeCookie option in routing) - Show ENG / 日本語 labels |
| --- | --- |

| S7 | Update all page components to use translations - Client components: const t = useTranslations('section') - Server components: const t = await getTranslations('section') - Priority: Navbar → Home → Jobs → Job detail → Login → Register → Dashboard |
| --- | --- |

| ✅ DONE | Milestone 8 complete when: Clicking EN/JP toggle anywhere switches the entire site language, and /dashboard, /admin, /company routes all still work correctly. |
| --- | --- |

🏠 MILESTONE 9 — Home Page Upgrade + SEO Goal: Live stats, testimonials, contact form, Privacy/Terms, sitemap · Time: 2–3 hours

| NEW ADDITION | Privacy Policy (/privacy) and Terms of Service (/terms) pages — already linked in footer, need to exist. Added to this milestone. |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 9: Home page upgrades, contact form, Privacy/Terms pages, SEO. Milestones 1–8 complete.

| S1 | Live stats + count-up animation - Fetch /api/jobs/stats in server component (revalidate: 300) - Animate numbers 0 → value using useEffect + requestAnimationFrame - Format: '200+ Candidates', '15+ Partners', etc. |
| --- | --- |

| S2 | Featured Jobs section on home page - Heading: 'Latest Opportunities' (i18n) - Fetch 3 most recent active jobs from /api/jobs?limit=3 (revalidate: 3600) - Use JobCard component, 'View All Jobs' button below |
| --- | --- |

| S3 | Testimonials section - Public GET endpoint: /api/testimonials?active=true - Horizontal scroll cards with CSS scroll-snap - Each card: photo/initials, name, role, company, quote - Navigation dots; hide section if no testimonials in DB |
| --- | --- |

| S4 | Make contact form functional - Create app/api/contact/route.ts (POST): - Validate with Zod (name min 2 chars, valid email, message min 20 chars) - Save to ContactSubmission table - Send email to contact@indigate.work with form details - Auto-reply to submitter: 'We'll get back to you within 24 hours' - Return 201 - Update form: field validation, loading state, success message, error state + retry |
| --- | --- |

| S5 | Create Privacy Policy and Terms of Service pages - app/[locale]/privacy/page.tsx — /privacy route with standard privacy policy content - app/[locale]/terms/page.tsx — /terms route with terms of service content - Both pages: same header/footer as rest of site, i18n-aware - These are already linked in the site footer — they must not 404 |
| --- | --- |

| S6 | SEO: generateMetadata for all pages - Home: 'IndiGate ¦ India–Japan Talent Platform', full OG description - Jobs: 'Jobs in Japan for Indian Professionals ¦ IndiGate' - Job detail (dynamic): '[Job Title] at [Company] ¦ IndiGate' + JSON-LD JobPosting schema - Auth pages: noindex (login, register, dashboard) |
| --- | --- |

| S7 | Create app/sitemap.ts and app/robots.ts - sitemap.ts: static routes + all active job IDs from DB - robots.ts: allow all, disallow /admin /dashboard /company /api, sitemap URL |
| --- | --- |

| S8 | Performance - loading.tsx skeletons for /jobs, /dashboard, /company/dashboard, /admin - error.tsx boundaries for all route groups - <Suspense> around below-fold home page sections - next/image with proper width/height on all images |
| --- | --- |

| ✅ DONE | Milestone 9 complete when: Contact form sends an email, /privacy and /terms load, Google search can index the jobs pages. |
| --- | --- |

🚀 MILESTONE 10 — Final Polish & Production Deploy Goal: Security, mobile, deploy to indigate.work · Time: 2–3 hours

| STATUS | Original plan was complete for this milestone. No additional changes needed. |
| --- | --- |

## Prompt to paste into your AI tool:

[PASTE MASTER CONTEXT FIRST, then this below]

MILESTONE 10: Security, mobile, deploy. Milestones 1–9 complete.

| S1 | Security audit — apply to every protected API route const session = await auth() if (!session?.user) return NextResponse.json({ error: 'Unauthorized' }, { status: 401 }) if (session.user.role !== 'EXPECTED_ROLE') return NextResponse.json({ error: 'Forbidden' }, { status: 403 }) - Never expose passwordHash — add omit: { passwordHash: true } to every User query - Rate limit auth routes: max 5 login attempts per IP per 15 min (Map-based limiter) - File uploads: validate MIME type AND extension, max 5MB enforced server-side - Add security headers to next.config.ts: X-Frame-Options, X-Content-Type-Options, Referrer-Policy, Permissions-Policy |
| --- | --- |

| S2 | Mobile responsiveness pass (test at 375px) - Tables: wrap in overflow-x: auto container - Forms: labels above inputs on mobile - Dashboard sidebar: collapsible drawer on mobile (<768px) - Navbar: all buttons visible on mobile - Admin panel: usable on tablet (768px) |
| --- | --- |

| S3 | Error handling audit - Every API route has try/catch with correct status codes - 400: validation errors with field-level messages - 401: not authenticated · 403: wrong role · 404: not found · 409: conflict · 500: server error - Every form: loading state while submitting, toast on success/error - Network errors: 'Connection error. Please try again.' |
| --- | --- |

| S4 | Create 404 and error pages - app/not-found.tsx: logo, '404 — Page not found', Back to Home + Browse Jobs buttons - app/error.tsx: 'Something went wrong', refresh + home buttons |
| --- | --- |

| S5 | Pre-deployment build check npm run build # Fix ALL TypeScript and ESLint errors before continuing # Zero warnings policy — no 'any', no unused imports |
| --- | --- |

| S6 | Set Vercel environment variables DATABASE_URL → Supabase connection string port 6543 (transaction mode) DIRECT_URL → Supabase connection string port 5432 (direct) NEXTAUTH_SECRET → openssl rand -base64 32 NEXTAUTH_URL → https://indigate.work NEXT_PUBLIC_APP_URL → https://indigate.work RESEND_API_KEY → production key UPLOADTHING_SECRET → production key UPLOADTHING_APP_ID → production app ID |
| --- | --- |

| S7 | Deploy to Vercel - Connect GitHub repo to Vercel, framework preset: Next.js (auto-detected) - After first deploy: run npx prisma db push on production DB - Run seed for admin user only (comment out company/job seeds) - In Vercel: Add domain indigate.work, verify SSL certificate |
| --- | --- |

| S8 | Create README.md - Project overview, tech stack with versions - Local dev setup: clone → install → env vars → db push → seed → npm run dev - Non-technical guide: How to add a job, approve a company, add testimonials - Deployment guide, contact info |
| --- | --- |

| S9 | Final smoke test checklist - Home page loads, stats show, contact form sends email - Jobs page lists all jobs with working filters - Register as candidate → verify email → login → complete profile → upload resume → apply → get confirmation email - Register as company → admin gets notification → admin approves → company gets approval email - Company logs in → posts job → candidate applies → company changes status → candidate gets status email - Language toggle switches site to Japanese - Mobile view works on all key pages - Admin panel: all tables load, charts show, CSV export works - /privacy and /terms pages load without 404 |
| --- | --- |

| 🎉 LAUNCH | Smoke test passes = production-ready platform live at indigate.work. Change admin password immediately after first login! |
| --- | --- |

📌 QUICK REFERENCE Commands, credentials, file structure

## Key Commands

npm run dev              # start development server

npx prisma studio        # visual database browser

npx prisma db push       # push schema changes to DB

npx prisma db seed       # run seed file

npx prisma generate      # regenerate Prisma client after schema change

npm run build            # production build — test before deploy

openssl rand -base64 32  # generate NEXTAUTH_SECRET

## Admin Credentials (after seed)

| ⚠️ CHANGE IMMEDIATELY | Email: admin@indigate.work ¦ Password: Admin@123! ¦ Change this on first login. |
| --- | --- |

## File Structure After All Milestones

indigate/

├── app/

│   ├── [locale]/

│   │   ├── (auth)/login, register, verify-email,

│   │   │           forgot-password, reset-password

│   │   ├── jobs/ & jobs/[id]

│   │   ├── dashboard/ (candidate portal)

│   │   ├── company/ (company portal)

│   │   ├── admin/ (admin panel)

│   │   ├── services, about, candidates, companies

│   │   ├── privacy, terms

│   │   └── page.tsx (home)

│   ├── api/

│   │   ├── auth/  (register, verify-email, forgot-password,

│   │   │           reset-password, resend-verification)

│   │   ├── jobs/ & jobs/[id] & jobs/stats

│   │   ├── applications/ & applications/[id] & [id]/status

│   │   ├── candidates/me & me/saved-jobs

│   │   ├── companies/me

│   │   ├── admin/ (stats, users, companies, export, testimonials)

│   │   ├── notifications/ & [id]/read & read-all

│   │   ├── uploadthing/ (core.ts + route.ts)

│   │   ├── contact/

│   │   └── testimonials/

│   ├── not-found.tsx

│   ├── error.tsx

│   └── sitemap.ts  robots.ts

├── components/

│   ├── jobs/ (JobCard, JobFilters, JobCardSkeleton)

│   ├── auth/ (AuthProvider)

│   ├── candidate/ (StatusBadge)

│   ├── admin/ (DataTable, StatsCard, ConfirmDialog, SlideOver)

│   └── ui/ (shadcn components)

├── emails/ (all React Email templates)

├── i18n/ (routing.ts, request.ts)

├── lib/ (prisma.ts, email.ts)

├── messages/ (en.json, ja.json)

├── prisma/ (schema.prisma, seed.ts)

├── types/ (next-auth.d.ts)

├── auth.ts

├── middleware.ts

└── .env.local

## What to Do If the Build Fails

| Error | Fix |
| --- | --- |
| Module not found '@/components/ui/*' | Run: npx shadcn@latest init (Milestone 1 S2) |
| UploadThing 'No file router found' | Create app/api/uploadthing/core.ts (Milestone 4 S1) |
| Prisma 'Error connecting to DB' | Check DATABASE_URL uses port 6543, not 5432 |
| Images throw Next.js error | Add remotePatterns to next.config.ts (Milestone 2 S1) |
| Middleware causes redirect loop | Replace middleware.ts with chained version (Milestone 8 S1) |
| TypeScript 'any' errors | Never use 'any' — define proper types or use 'unknown' |
| next-auth 'secret required' | NEXTAUTH_SECRET must be set in .env.local |

IndiGate Complete Vibe Coding Guide  ·  Indobox Inc © 2026  ·  All milestones include original plan + all fixes